## Slide 1: Senior Software Engineering Project (Mobile Application Team)
Spring 2013
Team Members: Corey Young, Mason Reams, Thomas Heckwolf
Team Lead: Erin Corona
Instructor: Dr. Adam Lewis

## Slide 2: Statement of Work
Mission
  Provide a statement of work for the mobile application
  Research methods for providing a reliable product to our customer
  Identify our customer’s wants and needs
  Agile development

## Slide 3: Requirements Analysis and Purpose
Mobile application for the annual fall Fiddler’s Convention
Display similar data as digital signage

## Slide 4: Scope of Work
Easy to use application
Technology
  Android
  MySQL
  PHP
  Eclipse
Other Teams
  Back stage group

## Slide 5: Location of Work
Google Drive
  Temporary Documents
  Team Sharing
Trac
  User Stories
Subversion
  Document Control
  Released Software
  Released Documents

## Slide 6: Period of Performance
Agile Development
Iterations
  3 Iterations
  4-6 Weeks

## Slide 7: Implementation
Iteration 1
User Stories
Statement of Work
Storyboard
Setup Azure Cloud Database
Get Mobile App Connected to the Database
Iteration Testing
Iteration 2
Begin Displaying Information From Database
Add Graphics and Animation
Add Refresh Button
Iteration Testing
Iteration 3
Add Separate Section to Display History of OTFC
Add Link to OTFC Website That Will Open Browser
Add Separate Section To View Webcam Off Athens Website
Iteration Testing

## Slide 8: Applicable Standards
Follow policies set by Google Play
Policies set by Athens State
Policies set Fiddlers Convention

## Slide 9: Development Team Meetings
Who
  Mobile Application Team
What
  Development Team Meeting
When
  Sundays @ 11:00am
Where
  Google Hangouts
Why
  To Standup

## Slide 10: Acceptance Criteria and Testing
Based on User Stories
Burn Down
Testing
  Every Iteration

## Slide 11: Cost
BYOD (Bring Your Own Device)
Free…….

## Slide 12: Miscellaneous

## Slide 13: Disclaimer
Google , Google Logo , Android , and Android Logo are registered trademarks of Google Inc. © 2012 Google Inc. All rights reserved.
PHP Logo , Copyright © 2001-2013 The PHP Group.
Eclipse Logo , Copyright © 2013 The Eclipse Foundation. All Rights Reserved.
Trac Logo, Copyright © 2003-2012 Edgewall Software. All rights reserved.
Subversion Logo , Copyright © 2012 The Apache Software Foundation
MySQL Logo , © 2013, Oracle Corporation
Agile Image , © 2013, VersionOne, Inc. All Rights Reserved
Fiddlers Logo and Images , Copyright © 2013 Tennessee Valley Old Time Fiddlers Convention. All Rights Reserved.
Athens State University Logo , Copyright © 2012 Athens State University

## Slide 14: Questions ?????